## Slide 1: Agile Methods
SENG 301

## Slide 2: Learning Objectives
At the end of this lecture, you should be:
Familiar with the rationale for caring about process
Able to understand the principles of agile processes
Familiar with some general terms as they relate to agile processes

## Slide 3: Rationale for Processes
Process-phobic team
“When a project has paid too little early attention to the processes it will use, by the end of a project developers feel they are spending all of their time in meetings and correcting defects and little or no time extending the software.”
Process-Oriented Team
“During the first few weeks of the project, the process-oriented team will seem less productive than the process-phobic team... By the end of the project, the process-oriented team will be operating at a high-speed hum, with little thrashing, and performing its processes with little conscious effort.”
Notes: http://www.stevemcconnell.com/articles/art09.htm

## Slide 4: Rationale for Agile
From the Agile manifesto, where engineers were responding to documentation-centric processes:
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
  Individuals and interactions over processes and tools;
  Working software over comprehensive documentation;
  Customer collaboration over contract negotiation, and
  Responding to change over following a plan

## Slide 5: Agile: Principles > Specific Methods
Principle | Description
Customer involvement | Customers should be closely involved throughout the development process. Their role is provide and prioritize new system requirements and to evaluate the iterations of the system.
Incremental delivery | The software is developed in increments with the customer specifying the requirements to be included in each increment.
People not process | The skills of the development team should be recognized and exploited. Team members should be left to develop their own ways of working without prescriptive processes.
Embrace change | Expect the system requirements to change and so design the system to accommodate these changes.
Maintain simplicity | Focus on simplicity in both the software being developed and in the development process. Wherever possible, actively work to eliminate complexity from the system.

## Slide 6: What’s so “Agile” here?
Ability to adapt to changes
» changes in requirements
Focus is on working software
» this is the metric for success
Process based on collaboration
» lots of involvement with customers
Sustainable process
» helps a team figure out what “cadence” that helps them deliver readily

## Slide 7: “Extreme Programming” (XP)
New versions built several times a day
Increments delivered to customers every two weeks
All tests run every build, and a build is only accepted when the tests pass
Pair programming
Collective ownership
Simple design to meet current needs
Constant refactoring of code (as soon as improvements found)
On-site customer

## Slide 8: Pair programming

## Slide 9: Pair Programming
+ Encourages collective ownership
+ Informal, ongoing review process
+ Supports refactoring
+ Implicit/tacit learning
- Pretty tiring stuff
-

## Slide 10: Scrum Process

## Slide 11: Scrum Sprints
Fixed length: 2-4 weeks
Starting point for planning is the backlog (list of work to be done)
Selection: working w/ customer to figure out what features/functionality is required
Team organizes itself to develop the software
Communications with the customer are channeled through ‘scrum master’ (manage distractions)
At end of sprint, work is reviewed and presented to stakeholders

## Slide 12: Learning Objectives
You should now be:
Familiar with the rationale for caring about process
Able to understand the principles of agile processes
Familiar with some general terms as they relate to agile processes